# CW1 - Software Product Planning Assignment

## Part 1 - Needs and Risk Assessment

# Project: Family Travel Companion

### Team Number: F3

## Module Details

Course/Module: COM435 - Software Product and Process Management

## Team Members

| Name | ID |
| --- | --- |

Index

| Section No | Section Title | Page No |
| --- | --- | --- |
| 1 | Contributing Team Members and Roles | 3 |
| 2 | Introduction | 5 |
| 3 | Ungroomed Product Backlog | 6 |
| 4 | Detailed User Stories | 8 |
| 4.1 | Team Story 1 – Search for Family-Friendly Destinations | 8 |
| 4.2 | Team Story 2 – Create and Edit Shared Trip Itineraries | 9 |
| 4.3 | Team Story 3 – Manage and Track Trip Budgets | 10 |
| 4.4 | Team Story 4 – Coordinate Group Trips and Schedules | 11 |
| 4.5 | Team Story 5 – Book Accommodations, Transport, and Activities | 13 |
| 4.6 | Team Story 6 – Redeem Points for Rewards | 14 |
| 4.7 | Individual Story 1 – Upload and Organize Travel Documents | 15 |
| 4.8 | Individual Story 2 – Create Digital Memory Albums | 16 |
| 4.9 | Individual Story 3 – Offer Targeted Promotions | 17 |
| 4.10 | Individual Story 4 – Manage Digital Waivers | 18 |
| 4.11 | Individual Story 5 – Verify User Eligibility | 19 |
| 4.12 | Individual Story 6 – View Family Progress | 20 |
| 5 | Risk Assessment | 21 |
| 6 | Spike Stories | 23 |
| 6.1 | Spike Story 1 – Real-Time Synchronization | 23 |
| 6.2 | Spike Story 2 – Promotion Eligibility Rules | 24 |
| 6.3 | Spike Story 3 – Secure Offline Storage | 25 |
| 6.4 | Spike Story 4 – Scalable Storage for Albums | 26 |
| 6.5 | Spike Story 5 – AI-Based Recommendations | 27 |
| 6.6 | Spike Story 6 – Digital Signature Technology | 28 |
| 6.7 | Spike Story 7 – Corporate Eligibility Verification | 29 |
| 6.8 | Spike Story 8 – Gamification Rules | 29 |
| 7 | Conclusion | 30 |
| 8 | References | 31 |

1. CONTRIBUTING TEAM MEMBERS AND ROLES

| Name | ID Number | First Role | Second Role | Contribution |
| --- | --- | --- | --- | --- |
| MD Ali Hasan Jidan | B01011849 | UI/UX Designer | Spike Investigator | Created Individual User Story S6 (Upload and organize travel documents) with complete acceptance criteria including secure upload, unsupported file rejection, and large document edge case, developed Spike Story 3 on secure offline storage including risk identification and mitigation strategies, contributed to team user stories and spike stories. |
| Habibur Rahman | B01009639 | Scrum Master | Backlog Coordinator | Served as Scrum Master facilitating all Agile ceremonies including sprint planning, daily stand-ups, sprint reviews, and retrospectives; maintained Trello board and tracked team progress, ensured Agile processes were followed throughout the project, created Individual User Story S7 (Create digital memory albums) with three acceptance scenarios covering auto-organisation, storage limits, and collaborative editing; developed Spike Story 4 on scalable storage solutions for digital albums and contributed to team user stories and spike stories. |
| Md Jahirul Islam | B00999362 | User Story Writer | Risk Analyst | Created Individual User Story S11 (Offer targeted promotions) with happy, unhappy, and edge cases covering promotion creation, expiry, and usage limits; developed Spike Story 5 on AI-based recommendation methods; assisted in formatting user stories and ensuring Fibonacci story size consistency across the backlog and contributed to team user stories and spike stories. |
| Komalpreet Kaur | B01015647 | Documentation Lead | User Story Writer | Created Individual User Story S16 (Manage digital waivers) including adult signature, unsigned blocking, and minor participant edge cases; developed Spike Story 6 on digital signature technology with legal compliance focus; compiled and formatted the final report structure; maintained documentation standards throughout; verified all acceptance criteria include required scenario types and contributed to team user stories and spike stories. |
| Sheheryar Khan | B01010078 | Spike Story Writer | Quality Checker | Created Individual User Story S21 (Verify user eligibility for offers) with successful check, ineligible denial, and expired membership scenarios; developed Spike Story 7 on corporate eligibility verification methods; contributed to team spike stories and reviewed all user stories for completeness and consistency and contributed to team user stories and spike stories. |
| Syed Abdul Hafeez | B01012379 | User Story Writer | Spike Investigator | Created Individual User Story S27 (View family progress and achievements) with family dashboard, privacy toggle, and new member joining scenarios; developed Spike Story 8 on defining gamification rules; contributed to team spike stories and reviewed all user stories for completeness and consistency with feature requirements and contributed to team user stories and spike stories. |

2. INTRODUCTION

Modern family travel has shifted significantly. Parents now seek simple digital tools to manage trips with kids of varying ages, interests, and schedules. Traditional travel apps fail in group planning. Messages become disorganized. Expenses go up. Shared experiences get missed. It seems the lack of coordination comes from no platform supporting real-time family input. Thing is, these tools don’t let multiple people edit or update plans together. The gap is clear everyone has different needs and timelines. Hard to ignore how separate actions add up to chaos. Parents often spend hours coordinating what should be manageable in minutes. Some families spend more than they planned just fixing small mistakes. Still, a few platforms offer basic shared notes, but they’re not reliable for complex trips. Arguably, a better solution could include live updates and shared calendars for all members. In this way, everyone will be able to instantly see changes and respond immediately (Smith and Chen, 2023).

Family Travel Companion is a combined digital platform that enables families to not only discover places and jointly create their holiday itineraries, but also book services, monitor expenses, secure documents, and store photos all in one place. This tool stands out because it brings together many people involved family members, travel companies, local event hosts, schools, tourism groups, and employer benefit programs. This way these different players get connected and everyone can be up-to-date, sharing information in a more effective way (Johnson et al. 2024).

According to the most recent data, 78% of families utilize digital tools for their travel plans but at the same time 65% face problems when trying to synchronize their preferences with other family members (Travel Technology Association, 2025).

78% of families use digital tools to plan trips. Yet 65% still struggle to align everyone’s wishes

(Travel Technology Association, 2025).

The Family Travel Companion helps with real-time updates. Kids enjoy interactive tasks that build engagement. Budget tracking shows how money is spent. Digital waivers are saved securely for safety and legal reasons. Family members can adjust plans together without going over limits. They now manage spending and rule changes more effectively (Williams and Kumar, 2024).

Writing the needs assessment and risk analysis for the Family Travel Companion platform follows Agile Scrum practices. The un-groomed product backlog, user stories with acceptance criteria, and spike stories for technical and functional risks are included. Six team members worked together to build a solid base for future development sprints. They identified key user actions and technical challenges. The team reviewed each story to ensure clarity. Progress is tracked through regular stand-ups. Each sprint includes defined goals and deliverables. Planning sessions occur every two weeks. Risks are updated weekly in the backlog. Updates are shared during sprint reviews.

3. UNGROOMED PRODUCT BACKLOG

| Feature ID | Feature Description | Story ID | User Story Narrative |
| --- | --- | --- | --- |
| F1 | Individual Family Members (Primary Users) | S1 | As an individual family member, I want to search for family-friendly destinations and activities so that I can discover suitable options for our trip. |
| F1 | Individual Family Members (Primary Users) | S2 | As an individual family member, I want to create and edit shared trip itineraries so that all family can collaborate on plans. |
| F1 | Individual Family Members (Primary Users) | S3 | As an individual family member, I want to coordinate family schedules and availability so that we avoid timing conflicts. |
| F1 | Individual Family Members (Primary Users) | S4 | As an individual family member, I want to book accommodations, transport, and activities directly so that everything is centralized. |
| F1 | Individual Family Members (Primary Users) | S5 | As an individual family member, I want to manage and track trip budgets so that we stay within financial limits. |
| F1 | Individual Family Members (Primary Users) | S6 | As an individual family member, I want to upload and organize travel documents so that they are secure and accessible offline. |
| F2 | Travel & Hospitality Businesses | S7 | As a travel & hospitality business I want to create and manage service listings with family tags so that families can easily find my offerings. |
| F2 | Travel & Hospitality Businesses | S8 | As a travel & hospitality business I want to update real-time availability and pricing so that bookings reflect current status. |
| F2 | Travel & Hospitality Businesses | S9 | As a travel & hospitality business I want to offer targeted promotions and discounts so that I attract family travelers. |
| F2 | Travel & Hospitality Businesses | S10 | As a travel & hospitality business I want to process and confirm bookings in-app so that transactions are efficient. |
| F3 | Local Experience Hosts | S11 | As a local experience host, I want to list tours, workshops, and cultural activities so that families can book unique experiences. |
| F3 | Local Experience Hosts | S12 | As a local experience host, I want to set schedules, capacity, and pricing so that events are well-managed. |
| F3 | Local Experience Hosts | S13 | As a local experience host, I want to communicate with participants pre-event so that details and preparations are clear. |
| F3 | Local Experience Hosts | S14 | As a local experience host, I want to gather post-event feedback so that I can improve future offerings. |
| F4 | Educational & Community Organizations | S15 | As an educational & community organization I want to coordinate group trips and schedules so that logistics are handled smoothly. |
| F4 | Educational & Community Organizations | S16 | As an educational & community organization I want to manage digital waivers and permissions so that all compliance requirements are met. |
| F4 | Educational & Community Organizations | S17 | As an educational & community organization I want to track attendance and communications so that group activities run effectively. |
| F5 | Tourism Boards & Local Authorities | S18 | As a tourism board & local authority I want to publish curated itineraries and guides so that families have reliable planning resources. |
| F5 | Tourism Boards & Local Authorities | S19 | As a tourism board & local authority I want to provide transport, accessibility, and event information so that travel is inclusive and informed. |
| F5 | Tourism Boards & Local Authorities | S20 | As a tourism board & local authority I want to post real-time updates like weather or closures so that users are prepared. |
| F6 | Corporate/Benefits Partner | S21 | As a corporate/benefits partner I want to create and manage perk bundles and discounts so that eligible families can access them. |
| F6 | Corporate/Benefits Partner | S22 | As a corporate/benefits partner I want to verify user eligibility for offers so that perks are distributed correctly. |
| F6 | Corporate/Benefits Partner | S23 | As a corporate/benefits partner I want to track redemption and usage analytics so that I can evaluate program effectiveness. |
| F7 | Platform Administrators | S24 | As a platform administrator I want to verify and approve partner listings so that platform quality and trust are maintained. |
| F7 | Platform Administrators | S25 | As a platform administrator I want to moderate content and user reports so that community standards are upheld. |
| F7 | Platform Administrators | S26 | As a platform administrator I want to manage user support and resolve issues so that satisfaction is high. |
| F8 | Gamification & User Engagement | S27 | As an individual family member, I want to view family progress and achievements so that we stay motivated together. |
| F8 | Gamification & User Engagement | S28 | As an individual family member, I want to redeem points for rewards or discounts so that our efforts have tangible benefits. |
| F8 | Gamification & User Engagement | S29 | As an individual family member, I want to participate in family challenges and leaderboards so that trips are more engaging and fun. |
| F8 | Gamification & User Engagement | S30 | As an individual family member, I want to earn points and badges for completing tasks so that planning feels rewarding. |

Best 12 User Stories:

| Feature ID | Feature Description | Story ID | User Story Narrative |
| --- | --- | --- | --- |
| F1 | Individual Family Members (Primary Users) | S1 | As an individual family member, I want to search for family-friendly destinations and activities so that I can discover suitable options for our trip. |
| F1 | Individual Family Members (Primary Users) | S2 | As an individual family member, I want to create and edit shared trip itineraries so that all family can collaborate on plans. |
| F1 | Individual Family Members (Primary Users) | S4 | As an individual family member, I want to book accommodations, transport, and activities directly so that everything is centralized. |
| F1 | Individual Family Members (Primary Users) | S5 | As an individual family member, I want to manage and track trip budgets so that we stay within financial limits. |
| F1 | Individual Family Members (Primary Users) | S6 | As an individual family member, I want to upload and organize travel documents so that they are secure and accessible offline. |
| F2 | Travel & Hospitality Businesses | S8 | As a travel & hospitality business I want to update real-time availability and pricing so that bookings reflect current status. |
| F2 | Travel & Hospitality Businesses | S9 | As a travel & hospitality business I want to offer targeted promotions and discounts so that I attract family travelers. |
| F4 | Educational & Community Organizations | S15 | As an educational & community organization I want to coordinate group trips and schedules so that logistics are handled smoothly. |
| F4 | Educational & Community Organizations | S16 | As an educational & community organization I want to manage digital waivers and permissions so that all compliance requirements are met. |
| F6 | Corporate/Benefits Partner | S21 | As a corporate/benefits partner I want to create and manage perk bundles and discounts so that eligible families can access them. |
| F8 | Gamification & User Engagement | S28 | As an individual family member, I want to redeem points for rewards or discounts so that our efforts have tangible benefits. |
| F8 | Gamification & User Engagement | S29 | As an individual family member, I want to participate in family challenges and leaderboards so that trips are more engaging and fun. |

4. DETAILS USER STORIES

Team Story-1

Originator: Team

Story ID: S1

Feature ID: F1

Story Title: Search for family friendly destinations and activities

Narrative: As an individual family member I want to search for family friendly destinations and activities so that I can discover suitable options for our trip.

Story Size: 5

Acceptance Criteria Scenarios:

Scenario Title: No results due to overly restrictive filters

Given the user has applied very restrictive search filters such as low budget, luxury 5-star accommodation, and remote island destinations only
When the user performs a destination search
Then the system displays a clear message:
"No matches found. Try relaxing one or more filters."
And the system provides quick one-click suggestions to broaden the search criteria
And at least three popular alternative family-friendly destinations are displayed to help the user continue exploring suitable options.

Scenario Title: Search with no filters

Given the user enters only the keyword "fun family holiday" without applying any additional filters
When the search request is submitted
Then the system displays a list of popular family friendly destinations worldwide
And the results are sorted based on user ratings and recent booking trends
And prominent filter refinement options are displayed at the top of the results page so the user can narrow down the search results if needed.

Scenario Title: Search service temporary unavailable

Given the external recommendation API used for retrieving travel suggestions is temporarily unavailable
When the user performs a search request
Then the system immediately displays cached popular family destinations stored in the system
And a banner notification appears:
"Showing recent popular results. Full search functionality will be available shortly."
And a Retry button is provided so that the user can attempt the search again once the service becomes available.

Team Story-2

Originator: Team

Story ID: S2

Feature ID: F1

Story Title: Create and edit shared trip itineraries

Narrative: As an individual family member I want to create and edit shared trip itineraries, so that all family can collaborate on plans.

Story Size: 8

Acceptance Criteria Scenarios:

Scenario Title: Real-time collaborative editing success

Given a user has created a new trip itinerary
And four family members have been invited and have accepted the invitation
When two or more users are working on different days of the itinerary at the same time

Then the system will continue to update the itinerary in real time for everyone involved

And each change will be instantly reflected on the users' screens

And user avatars or other markers could indicate which member of the family is editing each portion of the itinerary.

Scenario Title: Conflict resolution when editing the same item

Given two family members are editing the same activity slot at the same time
When two users try to save changes that conflict

Then the system will present a merge conflict dialog showing both versions side by side

And the user is able to choose one version or combine the changes prior to saving the changes.

Then the system shows a merge conflict dialog displaying both versions side by side

And the user can select one version or merge the changes before finalizing the save.

Scenario Title: Edit permission revoked mid-session

Given a family member initially has permission to edit the trip itinerary
And the trip owner revokes that user's editing permission
When the user attempts to save new changes
Then the system automatically switches the itinerary to read only mode for that user
And a message appears:
"Edit rights have been revoked. You can now view the itinerary only."

Team Story-3

Originator: Team

Story ID: S5

Feature ID: F1

Story Title: Manage and track trip budgets

Narrative: As an individual family member I want to manage and track trip budgets, so that we stay within financial limits.

Story Size: 5

Acceptance Criteria Scenarios:

Scenario Title: Real-time budget tracking with categories

Given a total trip budget of $4,500 has been set for the family trip
And the budget has been divided into categories including flights ($1,200), accommodation ($1,800), food ($800), and activities ($700)
When the user records an expense of $450 for a family tour activity
Then the system immediately updates the trip budget dashboard
And the remaining overall budget is displayed as $4,050
And the corresponding activity category budget is updated automatically
And visual indicators such as progress bars and percentage usage per category are refreshed in real time
And the updated financial summary is visible to all family members who have access to the trip plan.

Scenario Title: Over budget warning and prevention option

Given the remaining available trip budget is $200
When a user attempts to add an optional activity expense of $350
Then the system displays a prominent warning notification indicating that the new expense will exceed the remaining budget
And a message appears:
"This expense will exceed the remaining budget by $150. Would you like to proceed or explore cheaper alternatives?"
And the system provides options to either continue adding the expense, cancel the transaction, or view suggested lower-cost alternatives
And the final decision is recorded in the budget history for transparency.

Scenario Title: Invalid expense amount

Given the user enters an invalid expense amount such as zero or a negative value
When the user attempts to save the expense record
Then the system displays an inline validation error message:
"Expense amount must be a positive value."
And the system prevents the expense from being saved
And the user must correct the amount before the record can be successfully submitted
And the input field is highlighted to guide the user in correcting the error.

Team Story-4

Originator: Team

Story ID: S15

Feature ID: F4

Story Title: Coordinate group trips and schedules

Narrative: As an educational & community organisation I want to coordinate group trips and schedules so that logistics are handled smoothly.

Story Size: 8

Acceptance Criteria Scenarios:

Scenario Title: Full group trip creation and invitation flow

Given the organiser is logged in with an organisation account
When the organiser creates a new group trip, adds trip dates, destinations, and planned activities
And uploads a waiver document in PDF format
And imports 35 participant email addresses into the system
Then personalised trip invitation emails are automatically sent to all participants
And each email includes an RSVP confirmation link
And once participants accept the invitation, the trip schedule is automatically added to their application calendar
And reminder notifications for important trip events are enabled.

Scenario Title: Automatic conflict detection across participants

Given more than 20 participants have linked their personal calendars with the system
When the organiser attempts to finalise the group trip departure time
Then the system automatically checks participant availability
And any scheduling conflicts are highlighted (for example: “3 participants unavailable from 08:00–10:00”)
And the system suggests alternative time slots based on the availability of the majority of participants.

Scenario Title: Low RSVP rate near deadline

Given only 45% of 60 invited participants have responded to the invitation
And the RSVP deadline is 24 hours away
When the system detects a low response rate close to the deadline
Then automated reminder emails and push notifications are sent to participants who have not yet responded
And the organiser dashboard displays a warning notification indicating the low RSVP rate
And the organiser is provided with a one-click option to extend the RSVP deadline by 48 hours.

Team Story-5

Originator: Team

Story ID: S4

Feature ID: F1

Story Title: Book accommodations, transport, and activities directly

Narrative: As an individual family member I want to book accommodations, transport, and activities directly so that everything is centralized.

Story Size: 8

Acceptance Criteria Scenarios:

Scenario Title: Successful end-to-end family booking

Given the user is on the shared family trip itinerary page
And a hotel for 5 nights and family-friendly airport transfers have been selected
When the user reviews the booking summary and confirms payment using the family-linked payment method
Then the booking is successfully processed by the system
And confirmation documents such as the hotel voucher and e-tickets are automatically stored in the trip documents folder
And the relevant events are added to the shared family trip calendar
And all family members receive instant notifications containing booking references and QR codes.

Scenario Title: Booking failure due to payment issue

Given the family payment card is declined or expired during the checkout process
When the user attempts to complete the booking
Then the system displays a clear error message:
"Payment could not be processed. Please update or choose another payment method."
And the user is provided with options to update payment details
And switch to another family member's saved payment method
And save the booking request as a draft to retry later.

Scenario Title: Insufficient capacity for group size

Given the selected activity or accommodation has limited availability (for example, only 4 spots remaining for a family of 6 members)
When the user attempts to complete the booking
Then the system displays a prominent alert:
"Only 4 spots are available for your group size of 6."
And the system suggests alternative family-friendly options with similar ratings, price range, and location
And the user is given the option to book the available spots and place the remaining participants on a waitlist.

Team Story-6

Originator: Team

Story ID: S28

Feature ID: F8

Story Title: Redeem points for rewards or discounts

Narrative: As an individual family member I want to redeem points for rewards or discounts so that our efforts have tangible benefits.

Story Size: 5

Acceptance Criteria Scenarios:

Scenario Title: Successful redemption of family points

Given the family has earned 3,000 reward points through planning activities and completing challenges
And the user selects a reward such as “Free Family Museum Entry (2,500 points)” from the rewards section
When the user confirms the reward redemption
Then the required points are deducted immediately from the family points balance
And a digital voucher or redemption code is generated automatically
And the voucher is saved in the shared trip documents section
And the family dashboard updates the new points balance for all family members
And the reward becomes available for use in the next eligible booking or in-app redemption.

Scenario Title: Not enough points available

Given the family presently has 1,400 reward points

When the user tries to redeem a reward requiring 2,500 points

Then the system displays an appropriate message informing the user of insufficient points.

And the interface provides quick links to ongoing challenges that can earn additional points

And a list of lower-point rewards that the family can currently afford

And the current family points balance is clearly displayed.

Scenario Title: Partial points expiration warning

Given the family has 3,000 total points, and 1,000 of those points are set to expire in 7 days

When the user opens the rewards redemption page

Then the system highlights the expiring points with a message such as:

"1,000 points will expire in 7 days. Redeem them soon."

And the system recommends rewards that prioritise using the expiring points first

And a final confirmation step is displayed before redemption to prevent accidental loss of expiring points.

Individual-1

Originator: MD Ali Hasan Jidan (B01011849)

Story ID: S6

Feature ID: F1

Story Title: Upload and organize travel documents

Narrative: As an individual family member I want to upload and organize travel documents so that they are secure and accessible offline.

Story Size: 5

Acceptance Criteria Scenarios:

Scenario Title: Secure document upload and offline access

Given the user selects travel documents such as passport, visa, and insurance PDFs
When the user uploads them to the designated trip folder
Then the files are encrypted and securely stored
And they become available for offline viewing after the first download.

Scenario Title: Unsupported file type rejection

Given the user attempts to upload a video or .exe file
When the upload button is pressed
Then an immediate error message appears:
"Only PDF, JPG, PNG documents allowed"
And the upload is blocked.

Scenario Title: large multi-page document

Given a 35-page travel insurance PDF (12 MB)

When uploading the file

Then the system automatically compresses the document for storage while preserving readability

And displays a preview before final save.

Individual-2

Originator: Habibur Rahman (B01009639)

Story ID: S7

Feature ID: F1

Story Title: Create digital memory albums

Narrative: As an individual family member I want to create digital memory albums with photos and notes so that we preserve trip memories.

Story Size: 5

Acceptance Criteria Scenarios:

Scenario Title: Album creation with auto-organised media

Given the user has 25 trip photos and 8 short notes

When starting a new memory album for the trip

Then the system automatically sorts items by date and time

And groups them by day

And displays them in a clean timeline layout.

Scenario Title: Storage limit warning

Given the account is approaching the free storage limit

When the user attempts to add the 101st photo

Then a clear warning appears:

"Storage almost full. Delete older items or upgrade?"

And direct links are provided to manage or delete existing items.

Scenario Title: Collaborative family album

Given the album is shared with family members

When multiple members add photos or notes simultaneously

Then changes sync in real-time

And an activity indicator shows updates (For Example, "Jane added 3 photos").

Individual-3

Originator: Md Jahirul Islam (B00999362)

Story ID: S11

Feature ID: F2

Story Title: Offer targeted promotions and discounts

Narrative: As a travel & hospitality business I want to offer targeted promotions and discounts so that I attract family travellers.

Story Size: 5

Acceptance Criteria Scenarios:

Scenario Title: Successful creation of family-specific promotion

Given the business is logged into the dashboard

When creating a new promotion, (For example, 20% off family rooms minimum 2 children) with start/end dates and family tag requirement

Then the promotion is visible only to users searching with family filters

And is automatically applied at checkout.

Scenario Title: Promotion expired automatically

Given a promotion end date has passed

When a user tries to apply the code

Then the system shows "Promotion expired"

And removes it from active offers.

Scenario Title: Usage limit reached

Given a promotion has a maximum of 50 redemptions

When the 51st user tries to use it

Then a message appears "Promotion fully redeemed check back later”.

Individual-4

Originator: Komalpreet Kaur (B01015647)

Story ID: S16

Feature ID: F4

Story Title: Manage digital waivers and permissions

Narrative: As an educational & community organisation I want to manage digital waivers and permissions so that all compliance requirements are met.

Story Size: 5

Acceptance Criteria Scenarios:

Scenario Title: Digital waiver collection success

Given I have uploaded the standard school trip waiver PDF

When participants receive the invitation

Then they must digitally sign (draw signature or type name) before their RSVP is accepted, And signed copies are stored securely.

Scenario Title: Unsigned waiver blocking

Given a participant has not signed the waiver
When they attempt to confirm attendance
Then a mandatory message appears: "Please sign the waiver to continue"
And provides a direct link to the signing screen.

Scenario Title: Minor participant waiver

Given a participant under 18 years old

When signing

Then the system requires parent/guardian co-signature

And email verification before acceptance.

Individual-5

Originator: Sheheryar khan (B01010078)

Story ID: S21

Feature ID: F6

Story Title: Verify user eligibility for offers

Narrative: As a corporate/benefits partner I want to verify user eligibility for offers so that perks are distributed correctly.

Story Size: 5

Acceptance Criteria Scenarios:

Scenario Title: Successful eligibility check

Given a user enters a valid corporate email or employee ID

When redeeming a perk

Then the system confirms eligibility instantly

And unlocks the discount or bundle.

Scenario Title: Ineligible user denial

Given a non-corporate user attempts redemption
When eligibility is checked
Then a clear message appears: "This offer is for “Company Name” employees only. Check your benefits portal."

Scenario Title: Expired corporate membership

Given a previously eligible user’s membership has lapsed

When verifying eligibility

Then a message appears: "Membership expired. Renew with your employer"

And a contact link is provided.

Individual-6

Originator: Syed Abdul Hafeez (B01012379)

Story ID: S27

Feature ID: F8

Story Title: View family progress and achievements

Narrative: As an individual family member I want to view family progress and achievements so that we stay motivated together.

Story Size: 5

Acceptance Criteria Scenarios:

Scenario Title: Family dashboard showing collective progress

Given the family has earned 1,200 points and 7 badges

When viewing the progress tab

Then a shared family dashboard displays total points, badge collection, current challenge status,

And individual contributions.

Scenario Title: Private achievements view

Given a family member wants privacy

When toggling "Show my progress" off

Then their individual points

And badges are hidden from others but still count toward family total.

Scenario Title: New family member joining

Given a new child joins the family account mid-trip

When they view progress

Then historical family points and badges are visible

And the new member starts earning points

And badges from their join date onward.

5.  RISK ASSESSMENT

| Risk ID | Risk | Spike ID | Spike Category | Risk Category | Level | Elimination | Backup |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Real-time synchronization conflicts | SP1 | Technical | Technology | High (9) | Implementing WebSocket communication and Operational Transformation (OT) algorithms ensures multiple family members can edit itineraries simultaneously without data loss or conflicts. | A manual merge option can be provided where users review and resolve conflicts manually, or the system can lock the itinerary for single-user editing until sync is restored. |
| R2 | Incorrect promotion eligibility | SP2 | Functional | Software | High (9) | Defining clear eligibility rules and validation logic in the promotion engine ensures discounts are applied only to qualified family travelers based on family size, travel dates, and destination. | Manual verification by customer support can review and apply promotions manually for affected users, or promotional codes can be issued offline. |
| R3 | Offline document inaccessibility | SP3 | Technical | Technology | High (9) | Implementing encrypted local storage with automatic synchronization ensures travel documents (passports, visas, insurance) are always accessible even without internet connectivity during international travel. | Users can carry physical copies of documents as backup, or email documents to themselves for emergency access. |
| R4 | Scalable media storage | SP4 | Technical | Technology | Moderate (5) | Using cloud storage solutions with automatic image compression and optimization ensures fast loading of digital memory albums even with large volumes of photos. | Store photos locally on device and upload in batches when connection improves, or use third-party photo storage links. |
| R5 | Irrelevant AI recommendations | SP5 | Technical | Technology | High (9) | Training AI models with diverse family profiles and implementing hybrid rule-based collaborative filtering ensures activity recommendations match family preferences and age groups. | Allow manual search and filters so users can find activities themselves if recommendations are inaccurate, or provide curated lists from tourism boards. |
| R6 | Digital signature legal validity | SP6 | Technical | Legal | High (9) | Implementing compliant digital signature frameworks (eIDAS, ESIGN) with audit trails and identity verification ensures waivers are legally enforceable. | Collect physical signatures on paper forms and scan them into the system, or use third-party verified e-signature services. |
| R7 | Corporate eligibility verification | SP7 | Technical | Security | High (9) | Implementing email domain validation and employee ID verification ensures only authorized employees access corporate travel benefits. | Manual verification through HR departments or submission of employment certificates can be used as backup. |
| R8 | Gamification points exploitation | SP8 | Functional | Software | Moderate (5) | Designing balanced reward rules with cooldown periods, daily limits, and meaningful achievement criteria prevents users from gaming the system through repetitive actions. | Manual review of suspicious point accumulation and adjustment by administrators, or temporary suspension of point earning for review. |

6.  SPIKE STORIES

Spike Story 1

Originator: Team

Spike Title: Investigating Real-Time Synchronization for Collaborative Family Itineraries

Spike Type: Technical

Spike Narrative: In order to support collaborative travel planning, the system needs to investigate real-time synchronization technology that allows multiple family members to edit a shared itinerary simultaneously.

Spike Story Description:

User story S2 demands the software facilitate collaboration in itinerary planning such that multiple family members can actively and simultaneously contribute to one travel plan. This feature is key as it fundamentally makes travel planning with family easier and more fun since everyone can suggest activities, change schedules, or add new destinations. Yet the challenge is that allowing multi-user editing raises a major technical issue concerning how to handle synchronization conflicts of the data.

The primary danger is that the system might fail to process multiple simultaneous changes correctly if several users alter the itinerary at the same time. For example, two individuals may attempt to change the same travel activity concurrently. In case the system cannot handle these changes appropriately, the modifications of one user may overwrite the changes of the other person. This can result in inconsistent itinerary data and may confuse family members who are using the platform.

The purpose of this spike is to explore and gather more information on the implementation of real-time collaboration. Currently, the development team has not decided the best strategy for synchronization that would enable concurrent editing. By examining this matter upfront, the team can discover any major technical obstacles that would only be apparent after the full implementation.

To reduce this risk, the team will carry out a time-boxed technical investigation that assesses different real-time communication methods. The spike will consist of developing a tiny prototype to simulate a scenario where several users are editing the same itinerary at the same time. During this trial, technologies like WebSocket communication and real-time database synchronization will be checked out.

The spike will be limited to three days and will produce a short technical report summarizing the findings. The outcome will be a recommended synchronization strategy capable of supporting collaborative editing while preventing data conflicts.

Spike Story 2

Originator: Team

Spike Title: Defining Eligibility Rules for Family Travel Promotions

Spike Type: Functional

Spike Narrative: In order to apply travel promotions correctly, the product team needs to investigate and define clear eligibility rules for targeted family travel discounts.

Spike Story Description:

User Story S11 introduces targeted promotions designed specifically for family travellers. Travel companies can decide to give discount-price based on different elements like family size, period of travel, or even type of destination. While these promotions create marketing value for businesses and financial benefits for users, they introduce a functional risk related to incorrect promotion eligibility determination.

The main danger is that the system could misinterpret which users are entitled to particular promotions. For example, a discount intended for families with children could end up being shown to travelers who do not meet the criteria. If the rules for determining who is eligible for the promotion are not transparent, the system may yield random results which in turn will lead to a decrease of trust in the platform.

The rationale for conducting this spike is to investigate how promotion rules should be structured before development begins. At the current stage, there is uncertainty regarding how eligibility criteria should be evaluated and prioritised when multiple promotional conditions exist. A detailed analysis is necessary to ensure the promotion engine behaves consistently.

To mitigate this risk, the product team will analyse different promotion rule models and create simulated booking scenarios. These scenarios will test how discounts are applied when users meet specific conditions such as family size or travel dates. The investigation will help identify the most effective way to define and validate promotion eligibility.

The spike will be time-boxed to two days. The outcome will be a documented promotion rule framework that clearly defines eligibility conditions and validation logic for targeted family travel promotions.

Spike Story 3

Originator: MD Ali Hasan Jidan (B01011849)

Spike Title: Investigating Secure Offline Storage for Travel Documents

Spike Type: Technical

Spike Narrative: In order to ensure important travel documents, remain accessible during trips, the system needs to investigate secure storage solutions that support offline access.

Spike Story Description:

User Story S6 empowers travellers to scan and add important travel documents including passports, visas and insurance papers to their profile. The documents will be stored safely and efficiently be at travellers fingertips even during their journeys. Nevertheless, rolling out this feature will pose a new technical challenge concerning the security of document access in situations where the internet will be down.

The main risk is that travellers might find themselves without their documents if the system depends solely on online cloud storage. Internet connection may be inconsistent or absent especially during international travel. In case users are unable to get hold of their documents when the necessity arises, this functionality will not accomplish what it was designed for.

The reason for carrying out this spike is to explore storage solutions that guarantee documents can be accessed without an internet connection. Given that the platform needs to assist travellers in various locations, it is crucial to assess offline storage options prior to launching the feature.

The developer will consider different methods of storing a document including encrypted local storage and a hybrid cloud-based solution with offline caching. A small prototype will be created to allow testing of document upload, storage and retrieval while the device is offline.

The spike will simulate different connectivity conditions to evaluate how documents are synchronised once the internet connection is restored. These experiments will help determine whether the chosen storage approach provides both accessibility and security.

The spike will be time-boxed to two days. The outcome will be a technical recommendation identifying the most reliable storage strategy that ensures travel documents remain accessible while maintaining strong security protection.

Spike Story 4

Originator: Habibur Rahman (B01009639)

Spike Title: Investigating Scalable Storage for Digital Memory Albums

Spike Type: Technical

Spike Narrative: In order to support digital memory albums, the system needs to investigate scalable storage solutions for managing user uploaded travel photos.

Spike Story Description:

User Story S7 allows families to upload photos and notes into digital memory albums that capture their travel experiences. While this feature enhances the emotional value of the platform, it introduces a technical risk related to long-term scalability of media storage.

The main risk is that the platform might find it difficult to handle a huge amount of uploaded pictures when the user base expands. In case the storage layout is not planned for scaling effectively, image uploads could turn out to be sluggish and photo albums might take more time in loading. This may undesirably impact the user's experience resulting in a lower user engagement level on the platform.

The reason behind this surge is to assess storage architectures that can accommodate a huge volume of user-generated media. As a result, the need for images storage rises rapidly along with the platform growth. So, it is critical to spot a storage strategy in the most efficient way as early as possible in the development process.

To mitigate this risk, the developer will investigate several cloud storage platforms and image optimisation techniques. A small prototype will be implemented to test how images are uploaded, compressed, and retrieved from the storage system.

The experiment is aimed at finding out how the upload performance and retrieval speed varies under different scenarios. Besides that, image compression methods will be assessed to find out in what ways file sizes can be reduced with minimal impact on the visual quality.

The spike will be time-boxed to two days. The outcome will be a technical recommendation for a scalable media storage architecture capable of supporting long-term platform growth.

Spike Story 5

Originator: Md Jahirul Islam (B00999362)

Spike Title: Investigating AI-Based Recommendation Methods for Family Activities

Spike Type: Technical

Spike Narrative: In order to provide personalised travel suggestions, the system needs to investigate AI-based recommendation methods that analyse family preferences.

Spike Story Description:

User Story S4 requires the platform to generate personalised travel activity recommendations for families. Such suggestions should be a true reflection of the interests and traits of each family group. Nevertheless, from the point of view of technology, this feature is associated with the risk that the recommendation results may be inaccurate.

The main risk of a recommendation system is that it might suggest options that do not really correspond to the users' tastes. For instance, a family with little kids may get activity suggestions which are not really appropriate for the children's age. If the recommendations turn out to be unconnected, users might doubt the system's capability to help them with relevant information.

The main reason for running this spike is to do research on what type of recommendation system will help the platform in giving the most personalised travel suggestion. Right now, it is not clear whether a rule-based system or a data driven recommendation model would be better for the platform.

To avoid this danger, the coder will test different recommendation methods by using travel profiles and activity data samples. The experiments will measure each approach's efficiency in producing relevant recommendations.

The spike will be time-boxed to two days. The outcome will be a technical recommendation identifying the most appropriate recommendation method for delivering accurate family travel suggestions.

Spike Story 6

Originator: Komalpreet Kaur (B01015647)

Spike Title: Evaluating Digital Signature Technology for Travel Waivers

Spike Type: Technical

Spike Narrative: In order to collect legally valid travel waivers, the system needs to investigate secure digital signature technology.

Spike Story Description:

User Story S16 mandates that organizations obtain signed travel waivers from participants before any trips are initiated. These waivers are the travelers' formal indication that they have understood the terms, responsibilities, and possible dangers of the trip. Digital signature implementation is an easy and effective way of collecting these waivers and doing away with the physical documents. Nevertheless, the use of digital signatures has raised a serious issue: there is a possibility that a digitally signed document's legal validity may be questioned, particularly if the technology selected does not meet the recognised standards in their entirety. It is thus essential to guarantee that both the security and the legal enforceability of the digital signature are maintained.

The primary concern is that the electronic signature system could fail to meet established legal requirements. (This doesn’t always happen in practice, though.) If the platform collects signatures lacking legal standing, companies can’t rely on them during incidents, arguments, or lawsuits. That might lead to legal exposure. The purpose of travelers formally agreeing to trip risks could be weakened. For now, at least in theory, this situation is possible. The organization may end up liable without proper documentation. Legal protections depend on valid signatures being properly collected and accepted. A solid legal compliance review is needed before rolling out the system. The systems authenticity must be verified. It’s not optional this step must happen early.

The rationale for conducting this spike is to evaluate digital signature technologies that comply with recognised electronic signature regulations. Since the system will manage legally significant documents, it is essential to ensure that the signing process meets required standards.

To mitigate this risk, the developer will investigate several digital signature frameworks and evaluate how they capture signatures and verify user identity. A small prototype will be implemented to test the process of signing and storing waiver documents digitally.

The spike will be time-boxed to two days. The outcome will be a recommendation identifying a secure digital signature technology that ensures both legal compliance and document integrity.

Spike Story 7

Originator: Sheheryar Khan (B01010078)

Spike Title: Investigating Corporate Eligibility Verification for Travel Benefits

Spike Type: Technical

Spike Narrative: In order to distribute corporate travel benefits correctly, the system needs to investigate reliable employee verification methods.

Spike Story Description:

User Story S21 outlines the introduction of a new set of exclusive corporate travel benefits for the employees of the partner organizations only. The company will be providing them with discounted travel packages, special promotions, or other exclusive offers that will enable them to enjoy the benefits of the corporate travel. However, a downside of this approach is that it can lead to unauthorized access, which in turn can lead to financial losses as well as harm the company's reputation.

The main risk is that people who are not employees of partner companies could try to get access to these corporate benefits. When the system is not able to confirm a user's employment status with certainty, travel providers may be financially affected as a result of the misuse of discounts and the trust of partners in the platform could be lost. In order to ensure security as well as the integrity of the program, it is therefore very important that access is limited only to eligible employees.

The rationale for conducting this spike is to investigate verification methods that can accurately confirm a user’s employment status. Right now, nobody knows which way of checking things works best.

The developer wants to explore several verification methods like checking company email domain, employee ID verification, and other identity verification methods to lessen the chance of illegal access. A mini experiment will mimic different user registration cases to determine which method best verifies eligibility. The spike will be limited to two days, and the main deliverable should be a well-founded proposal for a verification method that not only identifies authorized recipients of corporate travel benefits correctly but also limits the possibility of their misuse.

Spike Story 8

Originator: Syed Abdul Hafeez (B01012379)

Spike Title: Defining Gamification Rules for Family Travel Engagement

Spike Type: Functional

Spike Narrative: In order to encourage family participation in travel planning, the system needs to investigate rules for awarding points and achievements.

Spike Story Description:

User Story S27 introduces the concept of gamification that allows families to earn points and achievements while doing travel planning activities. It is designed to increase users' engagement, motivate them to participate and make the planning process more engaging and enjoyable. Though these features are capable of greatly improving the user experience, they also bring about a design risk in connection with the distribution and balance of rewards, a situation that must be taken into consideration carefully if we want to keep meaningful engagement.

The main danger of this approach is giving points too easily or too often, which would make the users capable of collecting rewards even without real involvement. If users get the opportunity to game the system by performing a simple action over and over again to receiving points, then the worth of the achievements could be impaired and the incentive effect of gamification would be lessened. Making sure the rewards are significant and correspond to actual engagement is the key to keeping the feature working well.

The reason why such a spike is done is to find out in what way the reward mechanisms should be set up so as to promote genuine participation. At the moment, the team wants to figure out how to assign points, what kind of activities should be rewarded with the first star, and what measures need to be taken to avoid the system being manipulated by the users. The findings of this research will help in building an equitable and well-balanced system of gamification.

To reduce this risk, the team will look into the gamification elements used in top digital platforms and create different reward scenarios. Through these simulated reward systems, the users can see how they get points and accomplishments by doing travel planning activities, which will help the team to spot the weaknesses and make changes to the rules. The spike is limited to two days and the target result is a gamification framework that both rewards in a fair and motivating way and efficiently safeguards against the abuse of the points system.

7.  CONCLUSION

The Family Travel Companion platform offers a clear way to handle the hard parts of travel planning for today’s families. Six team members worked together using Agile Scrum methods. The report covers the basics needed to build it successfully. This approach probably works better for small trips. For now, the team has focused on core features. The process tends to stay consistent during updates.

The un-groomed product backlog of 30 user stories distributed over eight main features sets up a firm base for responding to the requirements of various stakeholders such as family members, travel businesses, local hosts, educational institutions, tourism boards, corporate partners, and platform administrators. The thoroughly specified user stories along with acceptance criteria for happy, unhappy, and edge cases guarantee that the development will deal with real-life situations in a thorough manner.

Spike stories found major technical and functional problems needing review before development starts. Real-time sync issues could arise when users plan trips together. Off-line storage of private travel records must stay secure. Legal rules apply to digital consents and waivers. Gamification needs fair rules to keep users engaged. Each spike has clear plans to help the team pick solid architectural choices. These steps ensure the design works well in practice.

Analyzing spike stories shows the team likely focuses on catching issues early. This helps avoid delays and cuts down on technical debt. The process tends to reduce future complications. (It also keeps the development flow smoother.) Planning these reviews in set time slots makes progress easier.

The Family Travel Companion platform is ready to change how families plan trips with its connected, teamwork-based model. A clear perspective of family needs and scrutiny of travel risks provide a reliable foundation for moving forward. Such endeavor guarantees that the ultimate solution truly addresses the actual needs of families and at the same time is secured, simple to operate, and entertaining. Families can trust it to help with daily planning no extra steps required because every detail was tested. It works best when users contribute their own experiences and updates. Families will see results in how quickly they book destinations and make decisions. Planning trips together is simpler now with shared views and updates. Each family member has a clear role in updating schedules and setting goals.

8. REFERENCES

1. Johnson, P., Williams, S. and Chen, L. (2024) 'Digital transformation in family travel: A comprehensive analysis of user needs', Journal of Tourism Technology, 15(2), pp. 112-128.

2. Smith, R. and Chen, M. (2023) 'Collaborative travel planning: Challenges and opportunities for digital platforms', International Journal of Hospitality and Tourism, 28(4), pp. 301-319.

3. Travel Technology Association (2025) Family travel technology report 2025: Digital tools and user behaviour. Washington, DC: Travel Technology Association.

4. Williams, D. and Kumar, A. (2024) 'Legal compliance in travel technology: Digital waivers and data protection', Tourism Law Quarterly, 12(1), pp. 45-62.

# 9. APPENDIX

## A. Meeting Minutes – Sprint 1 (Weeks 1–3)

The following minutes document the team meetings held during Sprint 1 of the Family Travel Companion project (COM435 – CW1 Stage 1). All six team members participated across three scheduled meetings to plan and progress the needs assessment and risk documentation.

Meeting 1 – Project Kick-off and Role Assignment

| MEETING MINUTES – MEETING 1 |  |
| --- | --- |
| Date | Week 1 – Day 1 Sprint Start |
| Time | 18:00 – 19:30 |
| Location | Zoom (Online) |
| Attendees | MD Ali Hasan Jidan (B01011849), Habibur Rahman (B01009639 – Scrum Master), Md Jahirul Islam (B00999362), Komalpreet Kaur (B01015647), Sheheryar Khan (B01010078), Syed Abdul Hafeez (B01012379) |
| Agenda | 1. Understand CW1 requirements 2. Assign Scrum roles 3. Set up Trello board 4. Agree on project topic and application concept |
| Discussion | The team went through the CW1 brief thoroughly. Habibur Rahman was the only one who was Scram Master because he had experience with Agile processes. The scenario "Family Travel Companion" application was taken as the project concept since there seems to be hardly any family travel planning tools that help coordination. The Trello board was created with Product Backlog, Spike Stories, Sprint Backlog, In Progress, Review, and Done columns. Team members' roles were defined aligning to their competence, and interests. |
| Decisions | 1. Project title confirmed: Family Travel Companion 2. Team roles assigned 3. Trello board structure agreed and created 4. Initial list of features to be drafted by next meeting |
| Action Items | All: Draft at least 2 feature ideas before next meeting Habibur: Set up and share Trello board link Komalpreet: Begin report template structure |

Meeting 2 – Product Backlog and User Story Workshop

| MEETING MINUTES – MEETING 2 |  |
| --- | --- |
| Date | Week 2 – Mid-Sprint |
| Time | 18:00 – 20:00 |
| Location | Online |
| Attendees | MD Ali Hasan Jidan (B01011849), Habibur Rahman (B01009639 – Scrum Master), Md Jahirul Islam (B00999362), Komalpreet Kaur (B01015647), Sheheryar Khan (B01010078), Syed Abdul Hafeez (B01012379) |
| Agenda | 1. Agree on 8 main features 2. Build ungroomed product backlog (30 user stories) 3. Select 12 stories for detailed elaboration 4. Allocate 6 team stories and 6 individual stories |
| Discussion | The team collaboratively identified 8 core features for the platform: destination search, itinerary management, budget tracking, travel service booking, group trip coordination, document management, digital memory albums, and gamification/rewards. From this, 30 user stories were generated and added to the Trello Sprint Backlog. After discussion, 12 stories were selected for detailed acceptance criteria: 6 as team-owned stories and one individual story per member. The team also discussed Fibonacci story sizing and the 'Given/When/Then' acceptance format. |
| Decisions | 1. 8 main features confirmed 2. 30 user stories added to Trello Product Backlog 3. 12 stories selected: 6 team, 6 individual 4. Story sizing approach agreed (Fibonacci) |
| Action Items | Each member: Write acceptance criteria (3 scenarios) for their individual story Team collectively: Complete acceptance criteria for 6 team stories Habibur: Update Trello board to reflect sprint backlog assignments |

Meeting 3 – Spike Stories, Risk Assessment, and Review

| MEETING MINUTES – MEETING 3 |  |
| --- | --- |
| Date | Week 3 – End of Sprint |
| Time | 18:00 – 20:30 |
| Location | Online |
| Attendees | MD Ali Hasan Jidan (B01011849), Habibur Rahman (B01009639 – Scrum Master), Md Jahirul Islam (B00999362), Komalpreet Kaur (B01015647), Sheheryar Khan (B01010078), Syed Abdul Hafeez (B01012379) |
| Agenda | 1. Review and finalise all user stories and acceptance criteria 2. Assign and write spike stories (8 total) 3. Complete risk assessment table 4. Draft introduction and conclusion 5. Final review before submission |
| Discussion | User stories and acceptance criteria were reviewed and refined by the Documentation Lead (Komalpreet). Each member presented their spike story draft. The two team spike stories (real-time synchronisation and promotion eligibility rules) were written collaboratively. The remaining 6 individual spike stories were reviewed for completeness, risk identification, and mitigation strategies. The risk assessment table was discussed and finalised. Habibur updated the Trello board to reflect completed items and moved stories to the 'Done' column where appropriate. The conclusion was drafted collectively, and references were cross-checked for Harvard formatting. |
| Decisions | 1. All 8 spike stories finalised and reviewed 2. Risk Assessment table completed 3. Trello board updated to reflect Sprint 1 progress 4. Conclusion and references finalised 5. Document prepared for submission |
| Action Items | Komalpreet: Final formatting and document compilation All: Review final document before submission Habibur: Take Trello screenshots for Appendix All: Ensure individual sections are complete and consistent |

## B. Trello Board Screenshots

The following screenshots illustrate the team's Trello board for COM435 CW1 Stage 1 – Family Travel Companion. The board was used throughout Sprint (Weeks 1–3) to manage the product backlog, sprint backlog, spike stories, and progress tracking in accordance with Agile Scrum methodology.

Figure 1: Trello Board Overview

Figure 1: Trello Board – COM435 F3 Family Travel Companion CW1 Stage 1

Trello Board Column Structure

The board was organised into six columns representing the stages of the Agile Scrum workflow:

| Column | Description |
| --- | --- |
| Product Backlog | Contains all report sections as backlog items (RS-01 through RS-06), representing the full scope of the CW1 Stage 1 deliverable. Six cards were created mapping to each major section of the report. |
| Spike Stories | Houses all 8 spike stories (Spike 1–8) including Real-time sync, Promotion rules, Offline storage, Scalable storage, Digital signature, Corporate eligibility, and Gamification rules. |
| Sprint Backlog | Contains the selected user stories for Sprint 1: S1 (Search for destinations), S2 (Edit shared itineraries), S4 (Book travel services), S5 (Manage trip budgets), S15 (Coordinate group trips), S28 (Redeem points), and additional stories. |
| In Progress | Stories and tasks actively being worked on by team members during the sprint. Cards were moved here during Week 2 and Week 3 as individual members began their assigned user stories and spike narratives. |
| Review | Items completed but awaiting peer review or final check by the Documentation Lead (Komalpreet Kaur) before being marked as Done. |
| Done | Fully completed and approved items. By the end of Sprint (Week 3), completed stories and report sections were moved here following the final review meeting. |