Sprint Plan 1

Module: COM435 – Software Product and Process Management
Project: Family Travel Companion
Sprint Duration: One Week (Tuesday – Monday)

1. Sprint Goal

Finalize a structured and academically compliant product backlog by:

- Reviewing and refining 8 features and 30 user stories

- Writing 10 user stories with acceptance criteria (4 team + 6 individual)

- Ensuring compliance with coursework template

2. Scrum Team

| Role | Assigned To |
| --- | --- |
| Product Owner | Habibur Rahman (B0100963) |
| Scrum Master | MD Ali Hasan Jidan (B01011849) |
| Development Team | MD Ali Hasan Jidan, Habibur Rahman, Md Jahirul Islam, Komalpreet Kaur, Sheheryar Khan, Syed Abdul Hafeez |

3. Sprint Objectives

- Validate structure and consistency of features F1–F8

- Refine Ungroomed Product Backlog

- Select 10 user stories for detailed expansion

- Develop 3 acceptance criteria per story (Happy, Unhappy, Edge)

- Conduct final review for formatting and compliance

4. Selected User Stories

Team Stories (4):

| ID | Title | Points |
| --- | --- | --- |
| S1 | Search for family-friendly destinations | 5 |
| S2 | Create and edit shared trip itineraries | 8 |
| S5 | Manage and track trip budgets | 5 |
| S15 | Coordinate group trips and schedules | 8 |

Individual Stories (6):

| ID | Title | Originator | Points |
| --- | --- | --- | --- |
| S6 | Upload and organize travel documents | MD Ali Hasan Jidan | 5 |
| S7 | Create digital memory albums | Habibur Rahman | 5 |
| S11 | Offer targeted promotions | Md Jahirul Islam | 5 |
| S16 | Manage digital waivers | Komalpreet Kaur | 5 |
| S21 | Verify user eligibility | Sheheryar Khan | 5 |
| S27 | View family progress | Syed Abdul Hafeez | 5 |

5. Sprint Schedule

| Day | Activities |
| --- | --- |
| Tuesday | Sprint Planning, initial backlog grooming |
| Wednesday | Review and finalize Ungroomed Product Backlog |
| Thursday | Select and confirm 10 user stories |
| Friday | Develop acceptance criteria for all stories |
| Saturday | Peer review and quality improvements |
| Sunday | Formatting checks and template compliance |
| Monday | Final review, prepare submission document |

6. Daily Scrum (15 mins each morning)

- What did I complete yesterday?

- What will I work on today?

- Any blockers?

7. Definition of Done

- Story mapped to correct Feature ID

- Narrative follows "As a... I want... So that..."

- Minimum 3 acceptance criteria (Given-When-Then)

- Story points estimated

- Peer-reviewed

- Coursework template compliant

8. Risk Assessment

| Risk | Mitigation |
| --- | --- |
| Inconsistent formatting | Provide template; peer review |
| Missing acceptance criteria | Review against Happy/Unhappy/Edge |
| Duplicate stories | Thorough backlog grooming |
| Team availability | Clear ownership; daily stand-ups |

9. Approval

| Role | Name | Date |
| --- | --- | --- |
| Product Owner | Habibur Rahman (B0100963) | 02/03/2026 |
| Scrum Master | MD Ali Hasan Jidan (B01011849) | 02/03/2026 |
| Development Team | All Members | 02/03/2026 |